# High-Level Architecture & Risk Analysis

## FYP-T4

# 1. Document Control

| Field | Details |
| --- | --- |
| Project Title | A Hybrid Intelligent System for Patient Query Handling and Appointment Management with Guided Patient-to-Department Routing, Urgency-Based Escalation, and Structured Human Handoff Support |
| Group ID | FYP-2026-G2 |
| Version | 1.0 |
| Date | 11 June 2026 |
| Prepared By | Ibtisam Saleem (SU/BSCS/201/2023), Faryal Israr (SU/BSCS/202/2023) |
| Supervisor | Ma’am Syeda Madeeha Zaidi |

# 2. Architectural Drivers

Architectural drivers are the key requirements, constraints, and quality attributes that influence the design of the proposed system.

## 2.1 Key Functional Requirements

| Requirement ID | Functional Requirement / Feature | Architectural Impact |
| --- | --- | --- |
| FR-1 | Guest Chatbot Access | Requires chatbot interface and query processing module |
| FR-3 | User Authentication | Requires authentication module, RBAC, and user database |
| FR-5 | Guided Patient-to-Department Routing | Requires intent processing and routing logic |
| FR-7 | Appointment Booking | Requires appointment module, schedule validation, and database storage |
| FR-10 | Appointment Approval Workflow | Requires reception staff dashboard and appointment management module |
| FR-13 | Urgency Classification | Requires urgency detection and escalation module |
| FR-14 | Escalation Management | Requires escalation records, notifications, and tracking |
| FR-15 | Human Handoff Summary Generation | Requires handoff generation module and summary storage |
| FR-19 | Administrative Management | Requires administrator dashboard and management modules |
| FR-22 | WhatsApp Integration (Optional) | Requires communication adapter layer and external service integration |

## 2.2 Key Non-Functional Requirements

| NFR ID | Category | Architectural Consideration |
| --- | --- | --- |
| NFR-1 | Performance | Common operations such as query handling and appointment booking should complete within acceptable response times |
| NFR-2 | Usability | User-friendly interfaces should be provided for patients, reception staff, department staff, and administrators |
| NFR-3 | Security | Authentication, authorization, and input validation must be enforced |
| NFR-4 | Reliability | Appointment, escalation, and activity records must remain persistent |
| NFR-5 | Maintainability | System should be divided into independent modules |
| NFR-6 | Portability | Browser-based access should allow use without special installations |
| NFR-7 | Data Integrity | Backend validation should prevent duplicate appointments and invalid operations |

## 2.3 Key Constraints

| Constraint | Impact on Architecture |
| --- | --- |
| Limited academic development timeline | Architecture should remain modular but not overly complex |
| Simulated hospital database | Independent database design required |
| Browser-based access requirement | Web application architecture required |
| Optional WhatsApp integration | Core system must function independently |
| Limited real-world testing | Validation will occur within academic environment |
| No production deployment requirement | Focus on prototype-level implementation |

## 2.4 Security Requirements

| Security Requirement | Architectural Response |
| --- | --- |
| Authentication | Registered users must log in before accessing protected features |
| Authorization / RBAC | Separate permissions for Patients, Reception Staff, Department Staff, and Administrators |
| Input Validation | Backend validation for forms, appointments, and escalation actions |
| Data Protection | Password hashing and controlled database access |
| Session Handling | Authenticated sessions control access to protected pages |
| API Security | Protected backend routes and request validation |
| Invalid Operation Prevention | Duplicate appointments and invalid workflow actions will be rejected |

# 3. Proposed High-Level Architecture

The proposed system follows a layered architecture that separates presentation, application logic, communication services, and data management.

The architecture consists of:

### Client Layer

- Patient Interface

- Reception Staff Dashboard

- Department Staff Dashboard

- Administrator Dashboard

### Frontend Layer

- HTML

- CSS

- JavaScript

### Backend Layer

- Node.js

- Express.js

### Core Application Modules

- Authentication & RBAC Module

- Chatbot Query Processing Module

- Intent Processing Module

- Department Routing Module

- Appointment Management Module

- Urgency Classification Module

- Escalation Management Module

- Human Handoff Summary Module

- Activity Logging Module

### Data Layer

- MySQL Database

### External Services

- Web Speech API

- Optional WhatsApp Integration

## 3.1 Architecture Diagram

Figure 1: Proposed High-Level Architecture

## 3.2 Architecture Description

Users access the system through a web browser using role-specific interfaces. Patients interact primarily through the chatbot and appointment management interfaces, while reception staff, department staff, and administrators access dashboard-based functionality.

The frontend communicates with the backend through HTTP requests. The backend contains the primary business logic, including query processing, intent classification, routing, appointment scheduling, urgency detection, escalation management, and handoff generation.

The database layer stores user information, appointments, departments, doctor schedules, escalations, summaries, and activity logs. Validation rules are enforced before database operations are performed.

External services such as the Web Speech API and optional WhatsApp integration are connected through dedicated communication layers without affecting the core system architecture.

# 4. Component Description

| Component / Module | Purpose | Interfaces / Interactions | Owner / Responsible Student |
| --- | --- | --- | --- |
| Authentication & RBAC Module | Handles login, user verification, and permissions | User input → Authentication → User Database | Ibtisam Saleem |
| Chatbot Query Processing Module | Handles patient interactions and query management | Patient Interface ↔ Backend Logic | Ibtisam Saleem |
| Intent Processing Module | Identifies patient intent from queries | Chatbot ↔ Intent Logic ↔ Routing Module | Ibtisam Saleem |
| Department Routing Module | Recommends appropriate department | Intent Module ↔ Department Data | Ibtisam Saleem |
| Appointment Management Module | Handles appointment scheduling and validation | Patient Interface ↔ Appointment Database | Ibtisam Saleem |
| Urgency Classification Module | Determines urgency level of requests | Query Processing ↔ Escalation Module | Ibtisam Saleem |
| Escalation Management Module | Creates and tracks escalations | Urgency Module ↔ Staff Dashboard | Ibtisam Saleem |
| Human Handoff Summary Module | Generates summaries for staff | Escalation Module ↔ Staff Dashboard | Ibtisam Saleem |
| User Interface Module | Provides patient and staff interfaces | Browser ↔ Frontend Components | Faryal Israr |
| Dashboard Module | Provides monitoring and management functionality | Frontend ↔ Backend Modules | Faryal Israr |
| Database Layer | Stores all system data | Backend Queries ↔ MySQL | Ibtisam Saleem |
| Activity Logging Module | Records important actions and events | Backend Actions → Log Records | Both Students |

# 5. Technology Stack

| Layer / Area | Proposed Technology | Justification |
| --- | --- | --- |
| Frontend | HTML, CSS, JavaScript | Lightweight and suitable for web-based interfaces |
| Backend | Node.js with Express.js | Efficient backend framework for web applications |
| Database | MySQL | Structured relational database suitable for appointments and scheduling |
| APIs / Services | Web Speech API | Supports voice interaction features |
| Communication Layer | Optional WhatsApp Integration | Additional communication channel |
| Deployment Platform | Local Server / Render / Cloud Hosting | Suitable for academic prototype deployment |
| Version Control | GitHub | Repository management and contribution tracking |
| Design / Modeling Tool | Draw.io | Diagram and architecture modeling |
| Testing Tools | Manual Testing, Browser Testing | Appropriate for prototype validation |

# 6. Design Rationale

The proposed system follows a layered and modular architecture that separates user interfaces, application logic, communication services, and data management.

This architecture was selected because it supports the project’s major functional requirements, including patient query handling, department routing, appointment management, escalation workflows, and human handoff support.

The modular structure improves maintainability by allowing independent development and testing of components. It also supports future scalability by enabling additional communication channels or advanced processing features to be integrated without redesigning the entire system.

Node.js and Express.js provide a lightweight and efficient backend platform, while MySQL offers reliable structured data storage. The architecture remains intentionally simple to support academic implementation while maintaining sufficient extensibility for future improvements.

# 7. Risk Analysis

# 7.1 Risk Register

| Risk ID | Risk Description | Category | Probability | Impact | Mitigation Strategy | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| R-1 | WhatsApp API approval not obtained | Technical | High | Medium | Use web-based chatbot as primary communication channel | Both |
| R-2 | Incorrect intent classification | Technical | Medium | High | Human escalation workflow and supervisor review | Ibtisam |
| R-3 | Appointment scheduling conflicts | Functional | Medium | Medium | Implement schedule validation and conflict detection | Ibtisam |
| R-4 | Scope expansion during development | Project Management | Medium | High | Strict adherence to approved requirements | Both |
| R-5 | Limited real hospital data availability | Resource | High | Medium | Use realistic simulated hospital database | Both |
| R-6 | Browser compatibility issues | Technical | Low | Medium | Cross-browser testing and validation | Faryal |
| R-7 | Development delays | Schedule | Medium | High | Follow sprint planning and milestone tracking | Both |
| R-8 | Security vulnerabilities | Security | Medium | High | Authentication, RBAC, input validation | Ibtisam |
| R-9 | Voice API limitations | Technical | Medium | Low | Treat voice features as enhancement module | Both |
| R-10 | Team coordination issues | Team | Low | Medium | Regular meetings and task tracking | Both |

# 7.2 Risk Assessment Matrix

| Impact / Probability | Low | Medium | High |
| --- | --- | --- | --- |
| High Impact | R-10 | R-2, R-7, R-8 | R-4 |
| Medium Impact | R-6 | R-3 | R-1, R-5 |
| Low Impact | - | R-9 | - |

# 7.3 Risk Management Approach

The project follows a proactive risk management approach. Risks will be reviewed during supervisor meetings and sprint reviews. Any new risks identified during development will be documented and mitigation plans will be updated accordingly.

# 8. Security Considerations

The system handles user accounts, appointments, escalation records, and administrative functions. Therefore, security is an important architectural consideration.

## 8.1 Authentication

- Login required for appointment booking and tracking.

- Guest users may access chatbot functionality.

- Secure authentication mechanism for registered users.

## 8.2 Authorization (Role-Based Access Control)

| Role | Access Rights |
| --- | --- |
| Patient | Book appointments, track appointments, interact with chatbot |
| Reception Staff | Manage appointments, handle escalations |
| Department Staff | Review escalated cases and summaries |
| Administrator | Full system management |

## 8.3 Data Protection

- Password hashing before storage.

- Controlled database access.

- Sensitive records accessible only to authorized users.

## 8.4 Input Validation

Validation shall be applied to:

- Registration forms

- Appointment requests

- Escalation forms

- Administrative actions

to prevent invalid data entry.

## 8.5 Activity Logging

The system will record:

- User login activity

- Appointment actions

- Escalation actions

- Administrative actions

to support monitoring and auditing.

# 9. Hardware / Environment Requirements

## 9.1 Development Environment

| Component | Specification |
| --- | --- |
| Processor | Intel Core i5 or equivalent |
| RAM | 8 GB minimum |
| Storage | 20 GB free disk space |
| Internet | Required for GitHub and testing |

## 9.2 Software Environment

| Component | Technology |
| --- | --- |
| Operating System | Windows 10/11 or Linux |
| IDE | Visual Studio Code |
| Frontend | HTML, CSS, JavaScript |
| Backend | Node.js + Express.js |
| Database | MySQL |
| Version Control | GitHub |
| Diagram Tool | Draw.io |
| Documentation Tool | Microsoft Word |

## 9.3 Deployment Environment

The prototype may be deployed using:

- Local Development Server

- Render

- Railway

- Other cloud-based hosting platforms

# 10. Architecture Assumptions and Limitations

## 10.1 Assumptions

- Patients have internet access.

- Staff members have browser access.

- Simulated hospital data accurately represents real workflows.

- Users provide accurate information during interactions.

- Supervisor-approved scope remains unchanged.

## 10.2 Limitations

- No real hospital database integration.

- No emergency medical diagnosis functionality.

- WhatsApp integration is optional.

- Voice functionality depends on browser support.

- System is intended for academic prototype purposes.

# 11. Traceability to Requirements

| Requirement Category | Architecture Component |
| --- | --- |
| User Authentication | Authentication & RBAC Module |
| Patient Queries | Chatbot Query Processing Module |
| Intent Recognition | Intent Processing Module |
| Department Recommendation | Department Routing Module |
| Appointment Booking | Appointment Management Module |
| Urgency Detection | Urgency Classification Module |
| Escalation Handling | Escalation Management Module |
| Human Handoff Support | Human Handoff Summary Module |
| Activity Tracking | Activity Logging Module |
| User Management | Administrator Dashboard |
| Voice Support | Web Speech API |
| WhatsApp Communication | Optional WhatsApp Integration Layer |

# 12. Internal Review Checklist

| Review Item | Status |
| --- | --- |
| Architecture aligns with approved scope | ☑ |
| Major functional requirements covered | ☑ |
| Security considerations documented | ☑ |
| Technology stack finalized | ☑ |
| Risks identified and mitigated | ☑ |
| Architecture diagram prepared | ☑ |
| Component responsibilities defined | ☑ |
| Traceability established | ☑ |
| Supervisor review completed | ☐ |
| Ready for Checkpoint-1 submission | ☐ |

# Conclusion

The proposed architecture provides a modular, scalable, and maintainable foundation for the Hybrid Intelligent System for Patient Query Handling and Appointment Management. The architecture supports guided routing, appointment management, urgency-aware escalation, and structured human handoff workflows while maintaining security, flexibility, and future extensibility. The identified risks have been analyzed and mitigation strategies have been defined to improve project success and implementation reliability.